Update AZ Servers from McAfee VSE Patch 3 to Patch 4

McAfee ePO Fallback Script

Date: Tuesday May 20th 2014 8:00AM Arizona Time (MST -09:00)

Conference Bridge Line: 602-747-6338 | Access Code 1559548#

Overview: On Tuesday May 20th 2013 starting at 8:00AM Arizona Time (MST -09:00), the AV team will be pushing out McAfee’s new VSE 8.8 patch 4 update.  This has been tested to ensure the stability and reliability throughout Banner’s environment to apply on the AZ servers.  All work will be complete by May 20th 2014 8:00 AM Arizona Time (MST -9:00) and the servers do not require a reboot for the new patch.

Agenda:

- Changes/updates on AZ Servers:

Install VSE 8.8 Patch 4

Impact:

- This will be a seamless patch install on all AZ Servers.

Pre-Install

Create Request center ticket (1250901)

Create and get approval for downtime (16011)

- In the McAfee ePO

System Tree

Servers

Assigned client task

Actions

New client Task Assignment

McAfee agent

Product Deployment

Deploy Evaluation VSE

Start Time – 8:00 AM

Run at that time, and repeat until 7:00 PM

During repeat start task every: 1 hour

Enable Randomization 0 hours 45 minutes

Next

8:00 AM Downtime Begins

- McAfee ePO

Assigned ePO task automatically kicks off

Enable assigned policy the day after

System Tree

Servers

Assigned Policies

McAfee Agent

General

Edit Assignment

Break the Inheritance

Dropdown box – VSE 8.8 – Evaluation Updates

Save

Rollback Procedures

- If only a few servers are affected:

Uninstall VSE 8.8 patch 4 locally

Reinstall VSE 8.8 patch 3 locally

- If All AZ servers need to revert:

Create immediate task in McAfee eP to uninstall VSE 8.8 patch 4

Create scheduled task to install VSE 8.8 patch 3

Reference – List of Contacts

- Required:

Ward Snyder – 970.310.8860 Mobile

Brandon Stevens –228.224.1954 Mobile

Cori Valenti  – 970.214.9422 Mobile

Theo Hill – 970.631.5877 Mobile